**Reflection**

Week 37

The team has completed our first sprint. We delivered an android studio project containing the mockup created in Jira and a way to input waste and get a static response both of which was the primary user stories for the first sprint. With these deliveries we now have a solid foundation to build on. The PO (Oscar) is very happy with the team deliveries for the first as for now the PO and the development team share the same mindset regarding the current development heading. For the next sprint we will keep working on the UI and to be able to take and display a photo.

**Customer Value and Scope**

**Social Contract and Effort**

**Design decisions and product structure**

**Application of Scrum**

**reflection after a finished sprint**

What did we do good?

What worked?

The team meetings on Tuesday and Thursday really helped with making sure the team is making progress. We try to keep the mindset that we want to develop the software “vertically”. Working together were applicable to avoid the situation where one team member works on one java class individually for a function and another team member is developing a feature that is dependent on that class also individually. Then problem may arise when glued together and time is wasted.

What did not work?

We consider the way user stories is formulated really reflects on the result and how you interpret it. One example is the user story export figmsa design to android studio we successfully exported some of the design into android studio but not the whole design. Therefore, we could be a little clearer in the formulation and the DOD.

How can we improve?

When we have completed a lot of the foundation task, we can start to better distribute tasks along team members to achieve maximum efficiency each sprint.

How accurate were our time estimates?

How well did we do according to our KPIs?